# Kinsmen WIL Project — Meeting Minutes 16/07

## Meeting details

# Date: 16 July 2026

# Time: 10:00–12:00

# Mode: In-person / Online

# Present: Kaehil, Zario, Gregory

# Absent: Kyra - Personal Obligations

# Minutes taken by: Kaehil

## Discussion:

# Reviewed the Task 1 requirements and mark breakdown from the INSY7315 Module Manual (Documentation 70%, Prototype 25%, Attendance 5%)

# Went through what Task 1 documentation needs to include: requirements, user roles/stories, UX journey map, WBS, analysis/architecture artifacts, data schema, security, DevOps, running costs, change management

# Drafted a client requirements questionnaire for Kinsmen covering business overview, services & pricing, booking system logic, notifications, payments, branding, admin needs, and technical constraints

# Sent the questionnaire to the Kinsmen client contact via email, requesting responses by [24 July]

## Decisions:

# Questionnaire will be the basis for our Requirements, User Roles, and User Stories sections once client responses are received

# Team to reconvene once client responses come in to begin domain modelling and WBS drafting

## Action items:

| Task | Owner | Due |
| --- | --- | --- |

| # Follow up with client if no response by 21 July | # Kaehil | # 21 July |
| --- | --- | --- |
| # Begin drafting User Stories from questionnaire answers | # Kaehil | # 27 July |
| # Start Work Breakdown Structure outline | # Kaehil | # 27 July |

## Issues raised:

# None — awaiting client response before further progress on Requirements section.

## Next meeting:

# 21 July | 10:00

# Kinsmen WIL Project — Meeting Minutes 21/07

## Meeting details

# Date: 21 July 2026

# Time: 10:00–12:00

# Mode: In-person / Online

# Present: Kaehil, Zario, Kyra

# Absent: Greg

# Minutes taken by: Kyra

## Discussion: Role Assignment, Design Decisions

# Kinsmen have not replied to survey.

# Potential for account credit functions. If a customer has cancelled their booking in advance they can be credited to their account.

# Potential to implement loyalty/rewards program.

# Implement WhatsApp and/or email booking confirmation.

# Discussed overall system architecture.

## Decisions:

# Kyra to research design patterns

# Decided on SQL server for data structure using SSMS.

# .NET MVC as design framework.

# Azure app service for Web app hosting

# Azure SQL Server for cloud backed database

## Action items:

# RE-Follow up with client as there has been no response to the survey.

# All team members complete given tasks 23/07/2026 (see work split document)

## Issues raised: None — awaiting client response before further progress on

## Next meeting: 23 July | 10:00

# Kinsmen WIL Project — Meeting Minutes 30/07

## Meeting details

Date: 30 July 2026

Time: 13:00–14:00

Mode: Online

Present: Kaehil, Zario, Gregory

Absent: Kyra – Personal Obligations

Minutes taken by: Zario

## Discussion

### Task 1 planning & technical decisions

- Reviewed Task 1 requirements and mark breakdown (Documentation 70%, Prototype 25%, Attendance 5%)

- Confirmed tech stack: ASP.NET Core MVC, SQL Server, Azure hosting, plain IDE-built views

- Confirmed domain entities: Customer, Barber, Service, Booking, BookingService (junction), TimeSlot, Review

- Confirmed a Booking can link to multiple Services

- Confirmed single physical branch — no multi-branch support needed

- Confirmed no payment processing for now; door left open for future implementation

- Confirmed notifications via email for now, WhatsApp to be considered after client confirmation

- Confirmed Git strategy: one main branch, features developed in separate branches, merged safely

- Kaehil confirmed as owner of GitHub repo setup and initial pipeline

- Kyra assigned to research design patterns suited to the web app

### Client-facing decisions

- Discussed increasing font size across the site/prototype for better readability

- Discussed changes to site text and content details (specifics to be finalised by Gregory as front-end/design lead)

- Discussed adding a QR code to the front of the physical shop, likely linking to the booking site

- Discussed potential future implementation of biometric features (specifics and feasibility to be researched further — not in current scope)

- Confirmed Gregory as lead on front-end design

- Confirmed the service selection function needs to support multiple selections per booking (aligns with the Booking↔Service junction table decision)

### Work planning

- Reviewed full Task 1/2/3 division of work and role assignments (Kaehil: Git/DevOps/backend support/documentation lead; Kyra: research/testing/backend support; Zario: domain modelling/backend; Gregory: prototype/front-end/design)

- Reviewed dependency diagrams for all three tasks

- Reviewed 4-session plan leading up to the 17 August Task 1 deadline

## Decisions

- Service selection logic to be updated to support multiple services per booking

- QR code to be added to shop signage, linking to the booking site

- Biometric features noted as a future consideration, not current scope — needs further research before any commitment

- Font size and site text/content to be revised by Gregory

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Complete Gantt chart | Kaehil | 4 Aug |
| Complete WBS and dependency diagram (formal write-up for documentation) | Kaehil | 4 Aug |
| Update service selection logic to support multiple selections | Gregory | 4 Aug |
| Devise individual action plans | All | 4 Aug |
| Increase font size across prototype | Gregory | 4 Aug |
| Revise site text/content details | Gregory | 4 Aug |
| Research QR code placement/implementation for shop front | Kyra | 4 Aug |
| Research feasibility of biometric features | Kyra | 4 Aug |

## Issues raised

None — still awaiting client questionnaire responses before finalising Requirements and Non-Functional Requirements sections.

## Next meeting

4 August | 12:00

Kinsmen WIL Project — Meeting Minutes 04/08

## Meeting details

Date: 4 August 2026

Time: 10:00–10:45

Mode: In-Person

Present: Kaehil, Zario, Kyra (online)

Absent: Gregory

Minutes taken by: Kaehil

## Discussion

Task 1 progress

- Kyra finished Security, Design Patterns and QR Code implementation research.

- Kaehil completed ERD, WBS and DevOps overview.

- Zario amalgamated completed Task 1 items into a homogeneous document.

Part 2 Planning

- Reviewed division of work and team members highlighted desire for more detailed breakdowns.

- Discussed technical feasibility of web app development.

- Kaehil expressed concern for mobile-friendly design.

## Decisions

- Service selection logic to be updated to support multiple services per booking

- QR code to be added to shop signage, linking to the booking site

- Team to commence Part 2 once Gregory has completed his workload.

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Amalgamate Part 1 documentation | Zario | 7 Aug |
| Review Part 1 documentation | Kaehil | 10 Aug |
| Update service selection logic to support multiple selections | Gregory | 5 Aug |
| Devise individual action plans | All | 7 Aug |
| Increase font size across prototype | Gregory | 5 Aug |
| Revise site text/content details | Gregory | 5 Aug |

## Issues raised

Part 1 requires completion before Part 2 can commence. Team members need to be time conscious as deadlines approach.

## Next meeting

## 6 August | 10:00

Kinsmen WIL Project — Meeting Minutes

## Meeting details

Date: 06 August 2026

Time: 12:00–13:00

Mode: Online

Present: Kaehil, Zario, Gregory, Kyra

Absent: —

Minutes taken by: Kyra

## Discussion

Workload and progress review

- Compiled and consolidated everyone's individual workload and action items into a single overview

- Analysed the current state of the documentation and identified outstanding gaps

- Gregory started prototyping the mobile UX for the booking app

- Reviewed team development roles to confirm ownership going into the next work phase

## Decisions

- Documentation gaps to be addressed as a priority ahead of the next milestone

- Mobile UX prototyping to continue, led by Gregory

- Team development roles reconfirmed as previously assigned

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Address identified documentation gaps | All | TBC |
| Continue mobile UX prototype | Gregory | TBC |

## Issues raised

None recorded.

## Next meeting

Kinsmen WIL Project — Meeting Minutes

## Meeting details

Date: 11 August 2026

Time: 12:00–13:00

Mode: Online

Present: Kaehil, Zario, Gregory, Kyra

Absent: —

Minutes taken by: Kyra

## Discussion

Workload and progress review

- Documentation gaps and reviews.

- Role developments and assignments set.

- Discussion on UX prototype designs and set

## Decisions

- Documentation gaps to be addressed as a priority ahead of the next milestone

- Mobile UX prototyping and designs to continue, led by Gregory

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Address identified documentation gaps | All | TBC |
| Continue mobile UX prototype | Gregory | TBC |

## Issues raised

None recorded.

## Next meeting

17 August

Kinsmen WIL Project — Meeting Minutes

## Meeting details

Date: 17 August 2026

Time: 11:00–12:00

Mode: Online

Present: Kaehil, Zario, Gregory, Kyra

Absent: —

Minutes taken by: Kyra

## Discussion

Workload and progress review

- Added final touches to the documentation ahead of submission, addressing remaining formatting, consistency, and content gaps

- Discussed submission details

- Started planning for part 2

- Reviewed obstacles from part 1

## Decisions

None recorded.

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Submit Documentation | Kaehil | Today |

## Issues raised

None recorded.

## Next meeting

19 August