# Kinsmen WIL Project — Meeting Minutes

## Meeting details

Date: 30 July 2026

Time: 13:00–14:00

Mode: Online

Present: Kaehil, Zario, Gregory

Absent: Kyra – Personal Obligations

Minutes taken by: Zario

## Discussion

### Task 1 planning & technical decisions

- Reviewed Task 1 requirements and mark breakdown (Documentation 70%, Prototype 25%, Attendance 5%)

- Confirmed tech stack: ASP.NET Core MVC, SQL Server, Azure hosting, plain IDE-built views

- Confirmed domain entities: Customer, Barber, Service, Booking, BookingService (junction), TimeSlot, Review

- Confirmed a Booking can link to multiple Services

- Confirmed single physical branch — no multi-branch support needed

- Confirmed no payment processing for now; door left open for future implementation

- Confirmed notifications via email for now, WhatsApp to be considered after client confirmation

- Confirmed Git strategy: one main branch, features developed in separate branches, merged safely

- Kaehil confirmed as owner of GitHub repo setup and initial pipeline

- Kyra assigned to research design patterns suited to the web app

### Client-facing decisions

- Discussed increasing font size across the site/prototype for better readability

- Discussed changes to site text and content details (specifics to be finalised by Gregory as front-end/design lead)

- Discussed adding a QR code to the front of the physical shop, likely linking to the booking site

- Discussed potential future implementation of biometric features (specifics and feasibility to be researched further — not in current scope)

- Confirmed Gregory as lead on front-end design

- Confirmed the service selection function needs to support multiple selections per booking (aligns with the Booking↔Service junction table decision)

### Work planning

- Reviewed full Task 1/2/3 division of work and role assignments (Kaehil: Git/DevOps/backend support/documentation lead; Kyra: research/testing/backend support; Zario: domain modelling/backend; Gregory: prototype/front-end/design)

- Reviewed dependency diagrams for all three tasks

- Reviewed 4-session plan leading up to the 17 August Task 1 deadline

## Decisions

- Service selection logic to be updated to support multiple services per booking

- QR code to be added to shop signage, linking to the booking site

- Biometric features noted as a future consideration, not current scope — needs further research before any commitment

- Font size and site text/content to be revised by Gregory

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Complete Gantt chart | Kaehil | 4 Aug |
| Complete WBS and dependency diagram (formal write-up for documentation) | Kaehil | 4 Aug |
| Update service selection logic to support multiple selections | Gregory | 4 Aug |
| Devise individual action plans | All | 4 Aug |
| Increase font size across prototype | Gregory | 4 Aug |
| Revise site text/content details | Gregory | 4 Aug |
| Research QR code placement/implementation for shop front | Kyra | 4 Aug |
| Research feasibility of biometric features | Kyra | 4 Aug |

## Issues raised

None — still awaiting client questionnaire responses before finalising Requirements and Non-Functional Requirements sections.

## Next meeting

4 August | 12:00