Kinsmen Barbershop

Reconstructed Part 2 Meeting Minutes

Draft based on the repository timeline from 18 August to 2 October 2026

# Important verification note

These are reconstructed draft minutes, not contemporaneous meeting records. The dates and summaries are inferred from the project repository history, documentation milestones and the group’s known work split. Each member should check the dates, attendance, decisions and assigned actions against their own messages, calendars or recollection before these are used as official submission evidence.

# How to finalise this record

Confirm whether each suggested date is correct or replace it with the real meeting date.

Add the actual meeting medium, start/end time and attendees if your lecturer requires them.

Change any inferred discussion item that does not match the group’s recollection.

Initial or sign the approved version as a group, and retain this draft separately if your course requires accurate records.

# Project context used for reconstruction

Part 1 documentation was committed in August 2026. The Part 2 implementation history then shows planning, backend and Atlas work, MVC integration, CI/Docker/Render work, Auth0 and role work, admin/staff management, and final testing/documentation work through early October. Two draft meetings are included for each project week after the Part 1 handover.

# Meeting 1  18 August 2026

| Meeting focus | Part 1 handover and Part 2 planning |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The Part 1 documentation and prototype were completed. The group agreed to turn the prototype into an integrated booking application and to keep the existing visual direction. |
| Discussion and decisions | Confirm the Part 2 scope, identify the replacement for Azure, and set up a shared branch strategy. |
| Actions before the next meeting | Kaehil: coordinate the Part 2 plan and branch structure. Zario: research the API, database and hosting replacement. Greg: review prototype screens and prepare the MVC migration. Kyra: research customer login, roles and email verification. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 2  21 August 2026

| Meeting focus | Technology decision follow-up |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The team reviewed the Part 2 scope and the need for a shared online database. The Azure restriction was raised as a project constraint. |
| Discussion and decisions | Compare MongoDB Atlas, Auth0 and Render against the assignment needs; define what the booking flow must include. |
| Actions before the next meeting | Kaehil: record the technology decision and integration risks. Zario: draft the booking data model and Atlas setup plan. Greg: list customer and barber web journeys. Kyra: outline Auth0 setup and role requirements. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 3  25 August 2026

| Meeting focus | Architecture and task allocation |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The group agreed to retain C# and ASP.NET Core, use MongoDB Atlas for shared persistence, and investigate Render for deployment. |
| Discussion and decisions | Separate the work into booking API, web interface, authentication and deployment/documentation streams. |
| Actions before the next meeting | Kaehil: create integration-part2 and review process. Zario: begin the booking API solution structure. Greg: prepare MVC project structure and reusable design components. Kyra: prepare Auth0 tenant/API requirements and test-account plan. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 4  28 August 2026

| Meeting focus | Booking rules and data design |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The initial role split and architecture direction were agreed. The group discussed customer bookings, barber availability and administrator responsibilities. |
| Discussion and decisions | Define services, barbers, bookings, time blocks, booking statuses and the overlap rule before implementation starts. |
| Actions before the next meeting | Kaehil: review admin requirements and catalogue responsibilities. Zario: document API entities, validation and transaction approach. Greg: map booking pages to the agreed flow. Kyra: map Auth0 claims to Customer, Barber and Admin roles. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 5  1 September 2026

| Meeting focus | User journeys and acceptance criteria |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The booking data design was progressed. The group confirmed that the customer must be able to select a barber or use an available qualified barber. |
| Discussion and decisions | Write simple acceptance scenarios for login, availability, booking, rescheduling, cancellation and staff actions. |
| Actions before the next meeting | Kaehil: approve the minimum demonstration journey. Zario: convert booking scenarios into API requirements. Greg: design pages for services, team, booking and My Bookings. Kyra: define login, registration, logout and access-denied scenarios. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 6  4 September 2026

| Meeting focus | Deployment and security planning |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The group reviewed user journeys and identified that database credentials and passwords must never be stored in the repository. |
| Discussion and decisions | Plan secrets, HTTPS, deployment health checks and a shared online development database. |
| Actions before the next meeting | Kaehil: review deployment options and required documentation. Zario: prepare secure Atlas connection and initialisation instructions. Greg: ensure the web application can use a server-side API client. Kyra: confirm Auth0 callback and logout URL requirements. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 7  8 September 2026

| Meeting focus | Integration approach and quality plan |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The security and deployment requirements were agreed. The group decided to use feature branches and pull requests before integration. |
| Discussion and decisions | Set review expectations, automated test priorities and an evidence plan for the final demonstration. |
| Actions before the next meeting | Kaehil: configure PR review expectations. Zario: identify API unit and MongoDB integration tests. Greg: identify web-flow tests and responsive checks. Kyra: identify authentication and role-authorisation tests. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 8  11 September 2026

| Meeting focus | Implementation readiness |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The group completed the initial technical planning and prepared to start code work after the Part 1 handover period. |
| Discussion and decisions | Confirm local prerequisites, sample data needs, task sequencing and the first integration milestone. |
| Actions before the next meeting | Kaehil: keep the integration branch ready. Zario: prepare the API/MongoDB local development checklist. Greg: prepare the MVC skeleton work. Kyra: prepare the Auth0 configuration checklist. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 9  15 September 2026

| Meeting focus | Final pre-build review |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The team reviewed the planned responsibilities and agreed that bookings must be protected by API rules instead of only page validation. |
| Discussion and decisions | Start the booking backend, ensure data validation is documented, and keep user-facing work aligned with the API contract. |
| Actions before the next meeting | Kaehil: monitor scope and admin features. Zario: begin backend implementation. Greg: align screen work with API endpoints. Kyra: prepare authentication work for the web integration. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 10  18 September 2026

| Meeting focus | Backend kickoff and shared services |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The group confirmed the Part 2 implementation sequence. The priority was a working shared booking backend before final interface integration. |
| Discussion and decisions | Create the C# solution structure, establish Atlas access, and agree the first demo dataset. |
| Actions before the next meeting | Kaehil: organise integration and technical review. Zario: scaffold the API and Atlas development setup. Greg: start the MVC project shell. Kyra: create the Auth0 tenant/API configuration draft. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 11  22 September 2026

| Meeting focus | Booking API progress review |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The API solution, transactional booking/scheduling logic, tests, API documentation and Atlas setup helper were completed in the repository. |
| Discussion and decisions | Connect the MVC client to the live API, verify Atlas initialisation, and prepare CI/deployment support. |
| Actions before the next meeting | Kaehil: review backend PR and prepare CI work. Zario: support Atlas verification and fix setup issues. Greg: connect services, team and booking pages to API endpoints. Kyra: prepare real authentication tests and email-confirmation work. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 12  25 September 2026

| Meeting focus | Web integration and deployment review |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The MVC skeleton, design system, typed API client, booking flow, My Bookings page, CI workflow, Dockerfiles and Render blueprint were added. Auth0 setup documentation was also prepared. |
| Discussion and decisions | Merge reviewed changes into integration-part2, test customer/barber workflows, and configure hosted service variables. |
| Actions before the next meeting | Kaehil: review and merge CI, deployment and documentation changes. Zario: validate API behaviour against the web client. Greg: complete barber schedule and customer flow polish. Kyra: integrate Auth0 login and role handling. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 13  29 September 2026

| Meeting focus | Roles, administration and live testing |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The group integrated role-aware navigation, protected-action handling, admin catalogue screens and barber schedule fixes. Local setup issues were documented and corrected. |
| Discussion and decisions | Verify Auth0 display names and role claims, test admin/barber boundaries, and add required service-skill matching. |
| Actions before the next meeting | Kaehil: progress staff-management design and review admin safety rules. Zario: implement/verify barber skill matching and booking constraints. Greg: test protected pages and resolve usability issues. Kyra: complete authentication tests, email confirmation and review-email work. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |

# Meeting 14  2 October 2026

| Meeting focus | Final Part 2 readiness review |
| --- | --- |
| Suggested attendance | Kaehil, Zario, Greg and Kyra |
| Completed since the previous meeting | The integration branch contained the booking experience, Auth0-aware web/API work, staff management and review/email integration work. The group reviewed remaining deployment configuration and evidence tasks. |
| Discussion and decisions | Complete end-to-end hosted smoke tests, confirm email configuration, capture workflow evidence, and update the final documentation and README. |
| Actions before the next meeting | Kaehil: coordinate final PR reviews and integration release. Zario: update technical documentation, Atlas/API checks and deployment evidence. Greg: perform final web usability and responsive testing. Kyra: verify Auth0, email/review configuration and customer account flows. |
| Verification status | Reconstructed draft - confirm with all attendees before treating this as an official minute. |