# Kinsmen WIL Project — Meeting Minutes

## Meeting details

Date: 4 August 2026

Time: 10:00–10:45

Mode: In-Person

Present: Kaehil, Zario, Kyra (online)

Absent: Gregory

Minutes taken by: Kaehil

## Discussion

### Task 1 progress

- Kyra finished Security, Design Patterns and QR Code implementation research.

- Kaehil completed ERD, WBS and DevOps overview.

- Zario amalgamated completed Task 1 items into a homogeneous document.

### Part 2 Planning

- Reviewed division of work and team members highlighted desire for more detailed breakdowns.

- Discussed technical feasibility of web app development.

- Kaehil expressed concern for mobile-friendly design.

## Decisions

- Service selection logic to be updated to support multiple services per booking

- QR code to be added to shop signage, linking to the booking site

- Team to commence Part 2 once Gregory has completed his workload.

## Action items

| Task | Owner | Due |
| --- | --- | --- |
| Amalgamate Part 1 documentation | Zario | 7 Aug |
| Review Part 1 documentation | Kaehil | 10 Aug |
| Update service selection logic to support multiple selections | Gregory | 5 Aug |
| Devise individual action plans | All | 7 Aug |
| Increase font size across prototype | Gregory | 5 Aug |
| Revise site text/content details | Gregory | 5 Aug |

## Issues raised

Part 1 requires completion before Part 2 can commence. Team members need to be time conscious as deadlines approach.

## Next meeting

6 August | 10:00